Meeting Notes

Date:27 september,2025

Location: Hexagon Café

Time: Around 3:30pm

Purpose: To select the final game idea and plan.

Discussion:

- Game will have 10 characters, with 3 impostors.

- One player can see 2 impostors. One impostor will stay hidden with a special role.

- All impostors know who the other impostors are.

- Game will last 5 rounds. There won’t ever be all 3 impostors in the same round.

- Roles we first thought of civilian, investigator, witness, impostors.

- Everyone gets turns to call people out, even the impostors.

- Impostors will have the advantage, but if the good guy and investigator team up, they can trick others.

Final Game Theme:

- After reviewing different options, the group agreed on a vampire theme for the final concept.

- Played games like Coup during the meeting to inspire ideas, since it had similar hidden-role and bluffing mechanics.

- Final roles for the vampire theme:

- Three Vampires (know each other’s identity)

- Church members

- Civilians

- Players must hide their identities while trying to figure out others’ roles.

Date:3 October,2025

Purpose: High Concept Document

Location: Zoom meeting

Discussion:

- The meeting focused on finalizing the storyline for the game.

- We discussed and refined the key points of the High Concept Document.

Date:8 October,2025

Purpose: First Playable Discussion

Location: In class

Discussion:

- Planned how to create the first playable version of the game.

- We were planning to divide the work as follows:

- Design and print the cards. (Kafia)

- Create and paint the game board. (Tapinder)

- Design and 3D print the tokens. (Trevor)

- Rules (Labib)

- Tokens will be 3D printed.

- Cards will be printed and laminated.

- Board will be painted by hand to match the vampire theme.

Date: 19 October 2025
Location: Engineering Building (testing)
Purpose: Test the first playable version and gather feedback

Discussion:

- We tested the first playable version with someone in the Engineering Building.

- At first, they found it a bit confusing, but once we explained the rules, they really enjoyed the game.

- Based on this feedback, we decided to make some improvements:

  - Simplified the rules to make the game easier to understand.

  - Increased the recommended age from 12 to 15.

  - Planned to make the board more realistic by using 3D printing for the next version.

Date: 14 November 2025
 Location: In Class / Project Workspace
 Purpose: Prepare everything for the second playtest

Discussion:

- To keep the game simple for the second playtest, the team decided to make the Vampire Hunter role and story cards optional.

- Initially, we planned to make voting cards as regular printed cards, but later switched to 3D-printed mission cards:

  - Red cards = mission rejected

  - Green cards = mission accepted

- The backside of the cards was decided to be black so votes would remain anonymous.

- The same cards were used for both voting and mission results, streamlining gameplay.

Date: 27 November 2025
 Location: In Class / Project Workspace
 Purpose: Prepare everything for the second playtest

Discussion:

- By this date, all components were ready for the second playtest:

  - 3D-printed board

  - Character designs completed

  - Printed and laminated cards

- Labib prepared the final presentation for the game.

- Team reviewed all elements to ensure everything was ready for smooth testing.

Date: 3 December 2025
 Location: In Class
 Purpose: Test the finalized game with a new group of players

Discussion:

- We conducted the second playtest using the fully completed game components.

- A different group of students played the game to provide fresh feedback.

- Overall, they enjoyed the game and were able to understand the rules more easily than in the first test.

- Keeping the Vampire Hunter role optional helped prevent confusion and made gameplay smoother for new players.

- The team took note of minor observations to see if any small adjustments were needed before presenting the game more widely.